Maxwell Logan, Holly Hardin, Daniel Beeman, Yiming Ni, Linshu Huang

Professor Hornof

February 5, 2019

**Individual Work Documentation**

**Week 1 (1/6/19 - 1/12/19)**

Team Meeting - 1/12/19 - 3 hours - Discussed layout of application, decided which languages will be used (HTML, MongoDB, CSS, Javascript) disbursed responsibilities among members, discussed time and location of team meetings.

Holly Hardin - 1/13/19 - 3 hours - Documented the first five bullets for the Project Plan. Note: The documentation is saved on my local computer and will be uploaded later.

**Week 2 (1/13/19 - 1/19/19)**

Daniel Beeman - 1/13/19 - 1 hour- worked on html for calendar page. Current month will be displayed on our HTML page using Javascript.

Team Meeting - 1/14/19 - 45 minutes - Discussed meeting on Saturday and deadlines

Holly Hardin - 1/15/19 - 5 hours - Finished Initial Project Plan. Documented SRS and SDS.

Holly Hardin - 1/16/19 - 45 minutes - Updated static and dynamic models.

Daniel Beeman - 1/17/19 - 30 minutes- worked on dynamic model.

Yiming Ni - 1/18/19 - 1 hours - worked on the html for calendar page. The creating list will be displayed in on the page.

Team Meeting - 1/18/19 - 2 hours - Discuss the the project plan and change the meeting time with Hornof

**Week 3 (1/20/19 - 1/26/19)**

Holly Hardin - 1/21/19 - 3 hours - Created an HTML page that displays calendar and connects to a SQL.

Daniel Beeman - 1/21/19 - 30 minutes - revised Dynamic Model.

Maxwell Logan - 1/22/19 - 2 hours - worked on IPP/SRS/SDS Documentation

Team Meeting - 1/22/19 - 2 hours - member updates, revised milestones

Daniel Beeman - 1/22/19 - 1 hour - revised dynamic models, worked on design rationale.

Daniel Beeman - 1/23/19 - 45 minutes - revised I.P.P., created new Static Model.

Yiming Ni - 1/23/2019 - 30 minutes - revised SDS

Holly Hardin - 1/23/2019 - 6 hours - Added code for adding and displaying events from the database, as well as going to the next or previous month.

Holly Hardin - 1/24/2019 - 30 minutes - Added month info to calendar database

Team meeting - 1/25/19 - 1 hour - Team meeting with Hornof

Holly Hardin - 1/26/2019 - 2 hours - Added code for displaying events in the cells of calendar.

Maxwell Logan - 1/26/2019 - 30 minutes - Began Technical Documentation, updated References

Linshu Huang - 1/26/19 - 2 hours - Thinking about the algorithm of editing/deleting event

**Week 4 (1/27/19 - 2/2/19)**

Team Meeting - 1/28/2019 - 6 hours - Discussing and editing the php files.

Daniel Beeman - 1/28/19 - 2 hours - continued work on php files with Linshu

Team Meeting - 1/29/19 - 1.5 hours - Group updates, reviewed timeline and goals

Maxwell Logan - 1/29/19 - 30 minutes - Began Presentation, updated IPP/SDS/SRS

Daniel Beeman - 1/29/19 - 1 hour - revised IPP as well as worked on static model

Yiming Ni - 1/29/19 - 30 minutes - Modify the SDS of Documentation

Maxwell Logan - 1/30/19 - 1.5 hours - updated IPP/Technical documentation, reviewed code

Team Meeting - 1/30/19 - 1.5 hours - discussed how project was going and discussed new goals

Holly - 1/30/19 - 3 hours - Worked on editing and deleting an event.

Holly - 1/30/19 - 2 hours - Worked on editing and deleting an event, as well as modularity

Yiming Ni - 1/30/19 - 1 hour - Testing the calendar

Maxwell Logan - 1/30/19 - 1 hour - added technical documentation, reviewed code

Maxwell Logan - 1/31/19 - 2.5 hours - updated documentation, added technical and user documentation, reviewed code, unit testing, performance review

Meeting with Hornof - 2/1/19 - 1 hour - Discussed how project was progressing.

Holly Hardin - 2/1/2019 - 2 hours - Updated comments

Team Meeting - 2/2/19 - 2 hours - Bug fixes, practiced presentation

Yiming Ni - 2/2/2019 - Update the breakdown schedule

Holly Hardin - 2/1/2019 - 2 hours - Updated comments

Daniel Beeman - 2/3/2019 - 2 hours - Updated Dynamic/Static models, updated technical documentation with more detail and well-defined sections.

Holly Hardin - 2/3/2019 - 1 hour - Updated comments.

**Week 5 (2/4/2019 - 2/8/2019)**

Linshu Huang -2/5/2019 -2 hour - Write the title for the code and solving the merge conflict with other’s code

Team Meeting - 2/5/2019 - 2 hours - Wrapped up project, submitted project